**General Services Administration (GSA)**

**Homeland Security Presidential Directive (HSPD)-12**

**Implementation Status Report**

Last Updated: **1 December 2017**

| Updated Date: | Number of Employees requiring PIV credentials\* | Number of Employees requiring a NACI (or at least equivalent) that have not previously undergone a background check\* | Number of Employees requiring a NACI (or at least equivalent) with background investigation in process\* | Number of Employees with completed/ adjudicated NACI (or equivalent background investigation)\* | Total Number of PIV credentials Issued to Employees\* | Number of Contractors requiring PIV credentials | Number of Contractors requiring NACI (or at least equivalent) that have not previously undergone a background check | Number of Contractors requiring a NACI (or at least equivalent) with background investigation in process | Number of Contractors with completed/ adjudicated NACI (or equivalent background investigation) | Total Number of PIV credentials Issued to Contractors | Number of other individuals (e.g. guest researchers) requiring PIV credentials | Number of other individuals (e.g. guest researcher) requiring NACI (or at least equivalent) that have not previously undergone a background check | Number of other individuals requiring a NACI (or at least equivalent) with background investigation in process | Number of other individuals with completed/ adjudicated NACI (or equivalent background investigation) | Total Number of PIV credentials issued to individuals other than employees or contractors (e.g. guest researchers) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ***June 1 2007*** | **12100** | **N/A** | **N/A** | **N/A** | **0** | **N/A** | **N/A** | **N/A** | **N/A** | **N/A** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1 2007*** | **12097** | **N/A** | **N/A** | **N/A** | **3** | **N/A** | **N/A** | **N/A** | **N/A** | **12** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1 2007*** | **12060** | **4019** | **1530** | **8081** | **40** | **62938** | **52700** | **11799** | **10300** | **62** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1 2008*** | **10773** | **2306** | **934** | **9794** | **1327 (11%)** | **42582** | **29409** | **12477** | **13591** | **418 (0.98%)** | **0** | **0** | **0** | **0** | **0** |
| ***June 1***  ***2008*** | **7715** | **1303** | **441** | **10621** | **4209**  **(35.29%)** | **42081** | **25399** | **13317** | **17601** | **919**  **(2.13%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1 2008*** | **5890** | **684** | **528** | **11563** | **6357**  **(51.9%)** | **5727** | **3570** | **1904** | **3541** | **1384**  **(19.4%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2008*** | **1863** | **222** | **111** | **11784** | **10143**  **(84.5%)** | **6216** | **4324** | **3082** | **4293** | **2401**  **(27.8%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2009*** | **605** | **81** | **28** | **11938** | **11414**  **(94.9%)** | **5794** | **3905** | **1571** | **5821** | **3932**  **(40.5%)** | **0** | **0** | **0** | **0** | **0** |
| ***June 1***  ***2009*** | **343** | **86** | **25** | **11933** | **11676**  **(97.1%)** | **4686** | **3258** | **1609** | **6999** | **5571**  **(54.3%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1 2009*** | **66** | **68** | **13** | **12082** | **12084**  **(99.5%)** | **3496** | **1878** | **1872** | **9139** | **7521**  **(68.3%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2009*** | **49** | **60** | **13** | **12342** | **12353**  **(99.6%)** | **3809** | **2136** | **2130** | **9906** | **8233**  **(68.4%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2010*** | **42** | **46** | **7** | **12368** | **12372**  **(99.7%)** | **4387** | **3909** | **2224** | **9271** | **8793**  **(66.7%)** | **0** | **0** | **0** | **0** | **0** |
| ***June 1***  ***2010*** | **41** | **44** | **6** | **12518** | **12521**  **(99.7%)** | **4693** | **4029** | **2273** | **10234** | **9570**  **(67.1%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2010*** | **36** | **22** | **8** | **12785** | **12783**  **(99.7%)** | **5060** | **4967** | **2476** | **10603** | **10510**  **(67.1%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2010*** | **35** | **17** | **5** | **12741** | **12723**  **(99.7%)** | **5667** | **4274** | **2942** | **12951** | **11558**  **(67.1%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2011*** | **34** | **17** | **5** | **12624** | **12606**  **(99.7%)** | **6032** | **5006** | **2463** | **13440** | **12414**  **(67.3%)** | **0** | **0** | **0** | **0** | **0** |
| ***June 1 2011*** | **33** | **14** | **4** | **12686** | **12667**  **(99.7%)** | **6580** | **4789** | **3097** | **15227** | **13436**  **(67.1%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2011*** | **33** | **9** | **0** | **12679** | **12655**  **(99.7%)** | **6986** | **4891** | **3043** | **16361** | **14266**  **(67.1%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2011*** | **33** | **9** | **0** | **12653** | **12629**  **(99.7%)** | **7324** | **5621** | **3337** | **16708** | **15005**  **(67.2%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2012*** | **33** | **8** | **1** | **12502** | **12478**  **(99.7%)** | **8458** | **4172** | **3598** | **16146** | **15458**  **(64.6%)** | **0** | **0** | **0** | **0** | **0** |
| ***Jun 1***  ***2012*** | **33** | **8** | **1** | **12570** | **12546**  **(99.7%)** | **7005** | **2725** | **3587** | **16221** | **15528**  **(68.9%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2012*** | **32** | **7** | **0** | **12653** | **12628**  **(99.7%)** | **7496** | **2627** | **3463** | **17162** | **15752**  **(67.8%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2012*** | **32** | **7** | **0** | **12222** | **12197**  **(99.7%)** | **7604** | **3026** | **3617** | **17187** | **16226**  **(68.1%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2013*** | **32** | **7** | **0** | **12008** | **11983**  **(99.7%)** | **6404** | **3253** | **3370** | **16708** | **16927**  **(72.5%)** | **0** | **0** | **0** | **0** | **0** |
| ***June 1 2013*** | **32** | **7** | **0** | **12116** | **12091**  **(99.7%)** | **8603** | **3390** | **3709** | **19087** | **17583**  **(67.2%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2013*** | **32** | **2** | **0** | **12064** | **12034**  **(99.7%)** | **9362** | **3453** | **3647** | **20374** | **18112**  **(65.9%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2013*** | **32** | **1** | **1** | **11851** | **11820**  **(99.7%)** | **7573** | **3744** | **3382** | **19058** | **18611**  **(71.08%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2014*** | **32** | **2** | **0** | **11424** | **11394**  **(99.7%)** | **11988** | **4242** | **4249** | **22950** | **19453**  **(61.87%)** | **0** | **0** | **0** | **0** | **0** |
| ***June 1***  ***2014*** | **32** | **1** | **0** | **11740** | **11709**  **(99.7%)** | **12367** | **4255** | **4349** | **23356** | **19593**  **(61.30%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2014*** | **32** | **1** | **0** | **11750** | **11719**  **(99.7%)** | **12958** | **4537** | **4310** | **24341** | **20230**  **(60.96%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2014*** | **32** | **1** | **0** | **11677** | **11646**  **(99.7%)** | **13374** | **4751** | **4551** | **24692** | **20620**  **(60.7%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2015*** | **32** | **1** | **0** | **11586** | **11555**  **(99.7%)** | **13916** | **8606** | **6409** | **25941** | **20891 (60.0%)** | **0** | **0** | **0** | **0** | **0** |
| ***Jun 1***  ***2015*** | **32** | **1** | **0** | **11648** | **11617**  **(99.7%)** | **14452** | **10114** | **6264** | **29045** | **21364**  **(59.5%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2015*** | **32** | **1** | **0** | **11689** | **11658**  **(99.7%)** | **14816** | **11262** | **6472** | **31628** | **22019**  **(59.8%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1***  ***2015*** | **32** | **1** | **0** | **12096** | **12064**  **(99.7%)** | **15702** | **14355** | **7124** | **39435** | **25148**  **(61.6%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1***  ***2016*** | **32** | **1** | **0** | **11312** | **11281**  **(99.7%)** | **15199** | **11072** | **6059** | **38492** | **22789**  **(62.5%)** | **0** | **0** | **0** | **0** | **0** |
| ***Jun 1***  ***2016*** | **32** | **1** | **0** | **11843** | **11812**  **(99.7%)** | **16184** | **13463** | **6731** | **39987** | **24683**  **(60.4%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2016*** | **32** | **1** | **0** | **12095** | **12064**  **(99.7%)** | **15704** | **14,415** | **7211** | **39217** | **25159**  **(61.6%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1 2016*** | **32** | **1** | **0** | **12232** | **12201 (99.7%)** | **17518** | **15047** | **7111** | **38044** | **24194**  **(57.1%)** | **0** | **0** | **0** | **0** | **0** |
| ***Mar 1 2017*** | **32** | **1** | **0** | **12302** | **12271**  **(99.7%)** | **16897** | **14719** | **9653** | **34973** | **25982**  **(60.6%)** | **0** | **0** | **0** | **0** | **0** |
| ***Jun 1 2017*** | **32** | **1** | **0** | **12295** | **12264**  **(99.7%)** | **13767** | **11** | **6909** | **37846** | **23988 (63.8%)** | **0** | **0** | **0** | **0** | **0** |
| ***Sep 1***  ***2017*** | **32** | **1** | **0** | **12133** | **12101**  **(99.7%)** | **6271** | **3525** | **4181** | **26987** | **29876**  **(82.6%)** | **0** | **0** | **0** | **0** | **0** |
| ***Dec 1 2017*** | **32** | **1** | **0** | **12010** | **11978 (99.7)** | **5518** | **3888** | **4117** | **33240** | **33,446 (86.4%)** | **0** | **0** | **0** | **0** | **0** |

|  |  |  |
| --- | --- | --- |
| **Implementation Plan Summary – Milestones** | | |
| *[Planned Date of Full Implementation]* | *Next Major Milestone:* | Comments |
| ***03/01/2009*** | ***100% Adjudication or verification of background investigations for all Employees and Contractors*** | GSA has vetted over 99% of its employees and all qualifying contractors |
| ***06/30/2009*** | ***100% of total GSA population (employees and contractors) will have received PIV credentials*** | GSA has issued PIV credentials to over 99% of its employees and continues to issue PIV credentials to all qualifying contractors |
| ***08/01/2009*** | ***Issuance of PIV credentials to all new employees and for qualifying contractors as part of the on boarding process*** | GSA’s current on-boarding processes incorporate issuance of PIV credentials to all employees and qualifying contractors |
| ***12/31/2010*** | ***Integration of PIV credentials with logical access systems*** | GSA has 99.8% of its employee and contract personnel using PIV credentials for workstation log-on. Currently, integration of PIV credential logical access across all GSA software and systems is in process. |
| ***12/31/2014*** | ***Integration of PIV credentials with physical access systems*** | GSA has selected and installed an HSPD-12 PACS capable of PIV-based authentication and is currently finalizing a strategy for Regional deployment. |

**GSA Homeland Security Presidential Directive (HSPD) - 12**

**Implementation Status Report**

* **Updated Date:** (representing day-1 of the 3rd month of each fiscal quarter, updates should be published on a publicly accessible website by the end of each quarter)
  + Each public update should represent agency status as of the indicated date. This report should contain all historical updates thru full implementation.
* **Planned Date of Full Implementation:** 
  + This is your agency's date for full compliance as indicated in your agency/OMB mutually agreed-upon implementation plan.
* **Planned Total Number of NACIs (or at least equivalent) to be verified or completed and adjudicated for current :** 
  + This represents the total number of NACIs (or at least equivalent) planned for completion as of the status date.
* **Next major milestone:** 
  + Briefly describe your next major milestone and include the milestone date (e.g. 10/27/2008 - 60% of employees, contractors, and other individuals received credentials).
* **Number of Employees requiring PIV credentials\*** 
  + This represents the total number of Federal employees within the agency that require PIV credentials but have not yet been issued the credentials
* **Number of Employees requiring a NACI (or at least equivalent) that have not previously undergone a background check\***
  + This represents the total number of Federal employees that have not previously undergone a background check.
* **Number of Employees requiring a NACI (or at least equivalent) with background investigation in process \***
  + This represents the number of Federal employees with background investigation currently in process.
* **Number of Employees with completed/adjudicated NACI (or equivalent background investigation)\*** 
  + This represents the number of Federal employees within the agency that require PIV credentials with completed/adjudicated NACI (or equivalent with background investigation).
* **Total Number of PIV credentials Issued to Employees\***
  + This represents the number of Federal employees with PIV credentials issued. (This amount plus the “Number of Employees requiring PIV credentials” should represent the agency's full Federal workforce requiring routine access to Federal facilities and information systems.)
* **Number of Contractors requiring PIV credentials** 
  + This represents the number of contractors within agency that require PIV credentials but have not yet been issued the credentials
* **Number of Contractors requiring NACIs (or at least equivalent) that have not previously undergone a background check**
  + This represents the total number of contractors that have not previously undergone a background check.
* **Number of Contractors requiring a NACI (or at least equivalent) with background investigation in process** 
  + This represents the number of contractors with background investigation currently in process.
* **Number of Contractors with completed/adjudicated NACI (or equivalent background investigation)\*** 
  + This represents the number of Contractors that require PIV credentials with completed/adjudicated NACI (or equivalent with background investigation).
* **Total Number of PIV credentials Issued to Contractors** 
  + This represents the number of contractors with PIV credentials issued
* **Number of other individuals (e.g. guest researchers) requiring PIV credentials** 
  + This represents the number of other individuals within agency that require PIV credentials but have not yet been issued the credentials.
* **Number of other individuals (e.g. guest researchers) requiring NACIs (or at least equivalent) that have not previously undergone a background check**
  + This represents the total number of other individuals that have not previously undergone a background check.
* **Number of other individuals requiring a NACI (or at least equivalent) with background investigation in process**
  + This represents the number of other individuals with background investigation currently in process.
* **Number of other individuals with completed/adjudicated NACI (or equivalent background investigation)\*** 
  + This represents the number of other individuals that require PIV credentials with completed/adjudicated NACI (or equivalent background investigation).
* **Total Number of PIV credentials issued to individuals other than employees or contractors (e.g. guest researchers)**
  + This represents the number of other individuals with PIV credentials issued.